# Sprint B

Monday 26.04.21 – Friday 30.04.21

# General:

Every member should assemble information for the report where possible, in the form of proper paragraphs highlighting the given sections requirements. Keep the project aims in mind.

# Design:

Initiate another phase of user testing, making users try the website and gather detailed feedback, potentially create another survey. Continue Providing necessary assets.

* User testing should ideally have users “controlling” the website via VOIP, or Teams option to let people in the call control the streamed PC
  + The limitations of this method (due to covid) should be addressed
* The survey should highlight the finished product, but also propose small features that may be implemented should there be enough time
* Ensure that the Database has enough profile pictures (ideally 80-100)
  + To enable this number, not every profile picture has to be too intricate, especially considering that not all profile pictures on social media are intricately designed

# Front End:

Ensure a bug free front-end that works smoothly with the backend, ideally via testing

* There should be no visual glitches or errors during site usage
* Test the different features of the website by utilising the proposed testing tools and manual testing
  + Tools should ideally be jasmine and karma
  + Tests should be well documented in some form of text format
* Finish MVP of front-end

# Backend:

Ensure a bug free connection with the front and back end. Test for any issues

* Ensure that the backend works error-free
* Test various features and document the methodology for replicability (in case of manual testing)
  + Document testing steps well
* Finish the MVP’s back-end

# Database:

Database should be filled with the necessary data and successfully transfer files to the backend. Testing is a lower priority, only implement if the time allows for it.

* The amount of data should enable a long browse of the website without encountering replicated data
* Posts should ideally be in the 100s
* Save profile pictures made by the design department
* If testing is done, document it well

# Product Owner:

* Finish sprint documentation, use other members details and assemble the documents
  + Ensure proper formatting and formal (not too academic/formal) writing style
* Start the report
  + Start writing the parts of the report that are possible, such as:
    - Sprint & Project Management, Highlight the methods used with literature to back it up
    - Get started on potential evaluation points
    - Finish an introduction (first version)
* Arrange how work is split between team members on report contributions